DHIRA

Demo Day Feature Prioritization

A 2 AM confidant that listens, remembers, and gently reaches out — built listener-first, with emotional safety as the differentiator.

## MUST HAVE — the golden path (non-negotiable)

The features an investor must feel, not just hear about. If any one is missing, the demo fails.

1.  Named Dhira persona + avatar — soft, non-human avatar with a consistent Hinglish “older-sibling” voice; the trust interface that makes a proactive message feel like a friend texting.

2.  Proactive check-in engine — an unprompted, caring message at the user’s chosen hours on two triggers: a time trigger (their 2 AM window) and a behaviour trigger (low mood in last entry, or a missed day). Called “the star of the show,” and absent from the earlier PDF roadmap — your newest and biggest differentiator.

3.  Hinglish CBT journaling chat — warm, short, one-question-at-a-time light CBT thought-record: name feeling → surface thought → gentle reframe → close with care.

4.  Lightweight memory (“Dhira remembers”) — summarise and store the gist after each chat, then recall the last entry/mood next time and inside the proactive message. Continuity is the emotional core of retention.

5.  Safety boundary + crisis hand-off — detect distress/self-harm signals, state limits calmly, and offer verified human help (Tele-MANAS 14416 + counsellor card). Never diagnoses, never handles a crisis itself.

6.  Mood timeline — a simple, calming visual of mood across days — the visible payoff of “Dhira remembers.”

7.  Voice input (speech-to-text) — the user speaks instead of typing — included only if it never threatens a higher must-have.

8.  Secondary checker agent — validates that the primary agent stays in listener persona while it responds (approve / rewrite / block-and-replace).

9.  Anonymous onboarding + check-in contract — no real name needed; the user sets when, how often, and on which channel Dhira may reach out. Proactivity is always permission-based.

## SHOULD HAVE — high wow-factor, graceful to drop

1.  Dhira’s voice (text-to-speech) — at least one scripted moment where Dhira speaks a reply aloud in a warm, calm voice.

2.  Mood / sentiment tagging — auto-tag each entry with a mood label + valence score; feeds the timeline and the behaviour trigger.

3.  Therapist-referral card — a gentle “someone who can help” card on a softer support signal (below full crisis).

4.  User dashboard (“My Dhira”) — private home base: mood timeline, check-in streak, searchable journal archive, a “your week with Dhira” summary, and editable check-in/privacy settings.

5.  Admin dashboard (internal) — team cockpit: engagement metrics, trust-&-safety monitor of crisis events, proactive-engine health, and counsellor/helpline card management. Role-gated.

## COULD HAVE — nice colour if time allows

1.  Streak / habit indicator — a gentle “you’ve shown up N days” nudge — encouragement, never guilt.

2.  Second-language toggle — one extra line in Tamil/Telugu to signal the pan-India vision.

## WON’T HAVE — deliberately deferred to Phase 2

Naming what we are NOT building is how the demo stays sharp. Stub or simulate where the story needs it.

- Real payments / subscriptions — simulate the paywall screen only.

- Production-grade auth, scale, or real PII at volume — anonymous-first is enough.

- Live therapist marketplace or hospital integration — show a placeholder card.

- App-store release — ship a live web URL judges open on their own phones.

## Reconciliation notes

Sources disagree on scope. The AI Buddy PDFs list mood dashboard, weekly insights, daily reminders, AI memory and mood detection all as must-haves; the branded Dhira doc is stricter and pushes several of those down to Should. Because the Dhira doc is the demo-focused one — and the only one with a disciplined Won’t-Have list — it is treated here as the source of truth, with the PDFs used for the underlying prompt/agent spec. Worth confirming that’s your intent.

The safety machinery sits behind must-haves #5 and #8. The secondary Safety & Persona Monitor (approve / rewrite / block-and-replace, guardrail phrase-blocking, the acceptance test suite) is the mechanism, not a separate feature. Per your own founder note, demoing the monitor rewriting a bad response live is a strong Demo Day moment.

A wireframe already exists. The Dhira doc links a “Dhira Functional Wireframe” (Claude Design) if you want the feature list mapped against actual screens.